Terms & Conditions

1. Quotation & Scope

Quotations are valid for 28 days unless stated otherwise.

Project scope is strictly limited to items explicitly listed in the final approved BOQ, including approved variations.

Any item not mentioned in the BOQ is deemed excluded.

2. Pricing, Changes & Approvals

Prices are based on the scope, measurements, and selections available at the time of quotation.

Any quotation issued before site documentation and design sign-off is indicative and subject to revision.

Only the Final Approved Quotation issued during design sign-off and scope freeze is commercially binding.

Any change, rework, or additional work will be treated as a variation, priced separately.

Variations will be executed only after written approval via official email.

Verbal, phone, or WhatsApp approvals are not valid for scope, cost, timelines, or variations.

3. Inclusions & Exclusions

DEX will execute only the scope mentioned in the BOQ.

Loose furniture, décor, appliances, civil/electrical/plumbing/AC works, and third-party or client-supplied items are excluded unless explicitly listed.

Products supplied by other vendors will not be installed or integrated by DEX unless stated in the BOQ.

4. Design Services

Services are delivered under an integrated design-to-execution model and are not offered as standalone design or file-licensing services.

Design revisions are subject to agreed scope and available design credits.

No editable or transferable design files are shared.

5. Token & Refunds

The token amount reserves dedicated project resources and initiates internal design, planning, and site documentation activities..

Refunds are applicable only if requested within 48 hours and before design/site documentation begins.

Once design or site work starts, the token becomes non-refundable.

6. Indicative Phase Timelines (Subject to Scope & Approvals)

Design Phase: 15–45 days

Design Validation & Sign-off: 7–14 days

Production / Execution: 35–90 days or more, depending on scope and material lead times

The above durations are indicative and may vary based on project complexity, scope changes, site conditions, material availability, and client responsiveness.

Timelines are indicative and depend on scope, site readiness, client approvals, and timely payments.

Delays in approvals, site readiness, or payments may result in timeline shifts or temporary project pause, without liability on DEX.

8. Payments

Payments must be made only to DEX’s official bank account or authorized payment links.

DEX is not responsible for payments made to unauthorized persons or accounts.

9. Warranty

Warranty is category-based as per DEX Warranty Card and applicable policy.

Warranty exclusions include misuse, neglect, third-party intervention, and conditions outside DEX scope.

10. Intellectual Property

All designs, drawings, BOQs, and documentation remain the intellectual property of DEX.

Reuse or sharing with third parties is not permitted without written consent.

11. Offers & Discounts

Discounts and offers, if any, are time-bound and governed by specific terms communicated via official email.

No verbal or retrospective discount claims shall be entertained.

12. Document Hierarchy

In case of conflict, the following order applies:

Final Approved Quotation / Design Sign-off

Email-approved variations

Onboarding quotation

DEX General Policies

*Approval of this quotation confirms legal capacity to contract and acceptance of DEX policies in our website